TransitOps

Smart Transport Operations Platform

8-Hour Hackathon Build Plan  |  Team of 4  |  Hour-by-Hour Execution & Commit Schedule

Stack: React + Node.js/Express + PostgreSQL (Prisma ORM)

# 1. Project Overview

TransitOps digitizes vehicle, driver, dispatch, maintenance, and expense management for logistics fleets, replacing spreadsheets/logbooks with a rules-enforcing, real-time platform.

Goal for the 8 hours

- Ship every item in §7 (Mandatory Deliverables) with correct business-rule enforcement first.

- Only after MVP is fully working end-to-end, attempt Bonus Features (§9) with remaining time.

- Every member commits to the shared repo at the end of every hour (8 commits/person, 32+ total) so integration risk stays low and progress is always demoable.

Users & Roles

| Role | Primary Responsibility |
| --- | --- |
| Fleet Manager | Oversees fleet assets, maintenance, vehicle lifecycle, operational efficiency |
| Driver | Creates trips, assigns vehicles/drivers, monitors active deliveries |
| Safety Officer | Ensures driver compliance, tracks license validity & safety scores |
| Financial Analyst | Reviews expenses, fuel consumption, maintenance cost, profitability |

# 2. Tech Stack

| Layer | Choice | Why (hackathon-optimized) |
| --- | --- | --- |
| Frontend | React 18 (Vite) + React Router v6 | Fast HMR, minimal config, huge ecosystem |
| Styling | Tailwind CSS | Rapid, consistent UI without writing custom CSS |
| State/Data | React Context + Axios + React Query (optional) | Simple global auth state; cache-free simplicity for 8hr scope |
| Charts | Recharts | Fast to wire for bar/line charts (utilization, ROI, fuel efficiency) |
| Backend | Node.js + Express.js | Minimal boilerplate REST API, fast to scaffold |
| ORM | Prisma | Schema-first models, auto migrations, type-safe queries, fast seeding |
| Database | PostgreSQL | Single DB choice per requirement; strong constraint/enum support for status fields |
| Auth | JWT + bcrypt | Stateless auth, simple RBAC middleware |
| Validation | Zod / express-validator | Centralized request + business-rule validation |
| Testing/Demo | Postman collection + seed script | Fast manual verification of business rules |
| Version Control | Git + GitHub (feature branches → dev → main) | Parallel work, hourly commit trail, easy conflict resolution |

Suggested Repository Structure

- /client  — React app (Vite)

- /server  — Express app

- /server/prisma/schema.prisma — DB schema & migrations

- /server/src/routes, /controllers, /middleware, /validators, /utils

- /server/prisma/seed.js — demo data for judges

- README.md — setup + demo script (owned by Member D, Hour 8)

# 3. Database Design — PostgreSQL

Single database engine as required: PostgreSQL. All monetary values use DECIMAL to avoid float rounding errors; all status fields are constrained via CHECK/enum.

## 3.1 Users

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| name | VARCHAR(100) | NOT NULL |
| email | VARCHAR(150) | UNIQUE, NOT NULL |
| password_hash | VARCHAR(255) | NOT NULL (bcrypt) |
| role | VARCHAR(30) | CHECK IN (Fleet_Manager, Driver, Safety_Officer, Financial_Analyst, Admin) |
| created_at / updated_at | TIMESTAMP | DEFAULT now() |

## 3.2 Vehicles

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| registration_number | VARCHAR(20) | UNIQUE, NOT NULL |
| name_model | VARCHAR(100) | NOT NULL |
| type | VARCHAR(30) | e.g. Truck, Van, Bike, Trailer |
| max_load_capacity_kg | DECIMAL(10,2) | NOT NULL |
| odometer_km | DECIMAL(10,2) | DEFAULT 0 |
| acquisition_cost | DECIMAL(12,2) | NOT NULL |
| status | VARCHAR(20) | CHECK IN (Available, On Trip, In Shop, Retired), DEFAULT 'Available' |
| region | VARCHAR(50) | used for dashboard filter |
| created_at / updated_at | TIMESTAMP | DEFAULT now() |

## 3.3 Drivers

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| name | VARCHAR(100) | NOT NULL |
| license_number | VARCHAR(30) | UNIQUE, NOT NULL |
| license_category | VARCHAR(20) | e.g. LMV, HMV |
| license_expiry_date | DATE | NOT NULL |
| contact_number | VARCHAR(20) |  |
| safety_score | DECIMAL(4,2) | DEFAULT 100 |
| status | VARCHAR(20) | CHECK IN (Available, On Trip, Off Duty, Suspended), DEFAULT 'Available' |
| user_id | INT | FK → Users.id, nullable (optional login link) |
| created_at / updated_at | TIMESTAMP | DEFAULT now() |

## 3.4 Trips

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| source | VARCHAR(150) | NOT NULL |
| destination | VARCHAR(150) | NOT NULL |
| vehicle_id | INT | FK → Vehicles.id, NOT NULL |
| driver_id | INT | FK → Drivers.id, NOT NULL |
| cargo_weight_kg | DECIMAL(10,2) | NOT NULL; must be ≤ vehicle.max_load_capacity_kg |
| planned_distance_km | DECIMAL(10,2) | NOT NULL |
| actual_distance_km | DECIMAL(10,2) | nullable, filled on completion |
| fuel_consumed_liters | DECIMAL(10,2) | nullable, filled on completion |
| status | VARCHAR(20) | CHECK IN (Draft, Dispatched, Completed, Cancelled), DEFAULT 'Draft' |
| created_by | INT | FK → Users.id |
| dispatched_at / completed_at | TIMESTAMP | nullable |
| created_at / updated_at | TIMESTAMP | DEFAULT now() |

## 3.5 Maintenance Logs

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| vehicle_id | INT | FK → Vehicles.id, NOT NULL |
| maintenance_type | VARCHAR(50) | e.g. Oil Change, Tyre, Repair |
| description | TEXT | nullable |
| cost | DECIMAL(10,2) | DEFAULT 0 |
| status | VARCHAR(20) | CHECK IN (Active, Closed), DEFAULT 'Active' |
| start_date | DATE | NOT NULL |
| end_date | DATE | nullable; set when closed |
| created_at / updated_at | TIMESTAMP | DEFAULT now() |

## 3.6 Fuel Logs

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| vehicle_id | INT | FK → Vehicles.id, NOT NULL |
| trip_id | INT | FK → Trips.id, nullable |
| liters | DECIMAL(8,2) | NOT NULL |
| cost | DECIMAL(10,2) | NOT NULL |
| log_date | DATE | NOT NULL |
| created_at | TIMESTAMP | DEFAULT now() |

## 3.7 Expenses

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | SERIAL | PK |
| vehicle_id | INT | FK → Vehicles.id, nullable |
| trip_id | INT | FK → Trips.id, nullable |
| expense_type | VARCHAR(30) | CHECK IN (Toll, Maintenance, Fuel, Other) |
| amount | DECIMAL(10,2) | NOT NULL |
| expense_date | DATE | NOT NULL |
| description | VARCHAR(255) | nullable |
| created_at | TIMESTAMP | DEFAULT now() |

## 3.8 Entity Relationships

- Users 1 — N Trips (created_by)

- Users 1 — 1 Drivers (optional login link)

- Vehicles 1 — N Trips, MaintenanceLogs, FuelLogs, Expenses

- Drivers 1 — N Trips

- Trips 1 — N FuelLogs (optional), 1 — N Expenses (optional)

# 4. API Endpoint Plan

| Module | Endpoints |
| --- | --- |
| Auth | POST /api/auth/register • POST /api/auth/login • GET /api/auth/me |
| Vehicles | GET/POST /api/vehicles • GET/PUT/DELETE /api/vehicles/:id |
| Drivers | GET/POST /api/drivers • GET/PUT/DELETE /api/drivers/:id |
| Trips | GET/POST /api/trips • GET /api/trips/:id • PATCH /api/trips/:id/dispatch • PATCH /api/trips/:id/complete • PATCH /api/trips/:id/cancel |
| Maintenance | GET/POST /api/maintenance • PATCH /api/maintenance/:id/close |
| Fuel Logs | GET/POST /api/fuel-logs |
| Expenses | GET/POST /api/expenses |
| Dashboard | GET /api/dashboard/kpis?type=&status=&region= |
| Reports | GET /api/reports/fuel-efficiency • /utilization • /operational-cost • /roi • /export/csv |

# 5. Business Rule Enforcement Map

| Rule | Enforced In | Owner |
| --- | --- | --- |
| Vehicle registration_number unique | DB UNIQUE constraint + API check | Member A |
| Retired / In Shop vehicles excluded from dispatch | GET /vehicles?status=Available filter used by Trip form | Member A / C |
| Expired-license or Suspended drivers cannot be assigned | Trip creation validator | Member B |
| Driver/vehicle already On Trip cannot be reassigned | Trip creation validator | Member B |
| Cargo weight ≤ max load capacity | Trip creation validator | Member A |
| Dispatch → vehicle & driver become On Trip | PATCH /trips/:id/dispatch transaction | Member B |
| Complete → vehicle & driver become Available | PATCH /trips/:id/complete transaction | Member B |
| Cancel (dispatched) → restores Available | PATCH /trips/:id/cancel transaction | Member B |
| Active maintenance → vehicle becomes In Shop | POST /maintenance transaction | Member A |
| Closing maintenance → Available (unless Retired) | PATCH /maintenance/:id/close transaction | Member A |

Implementation note: every status-changing action (dispatch/complete/cancel trip, open/close maintenance) should run inside a single Prisma $transaction so vehicle + driver + record updates stay atomic.

# 6. Team Structure & Ownership

| Member | Track | Owns |
| --- | --- | --- |
| Member A | Backend Lead | Auth/RBAC, DB schema & migrations, Vehicle & Driver APIs, Maintenance API |
| Member B | Backend Dev | Trip lifecycle & business-rule engine, Fuel/Expense APIs, Reports/Analytics calculation, CSV export |
| Member C | Frontend Lead | App scaffold, Auth pages, Dashboard UI, Vehicle & Driver management UI |
| Member D | Frontend Dev | Trip Management UI, Maintenance/Fuel/Expense UI, Analytics charts, README/demo |

Pairing logic: A+B keep the backend/business-rules in lockstep each hour; C+D keep the UI consuming those exact contracts each hour — so integration happens continuously instead of at the end.

# 7. Hour-by-Hour Execution Plan (Commit Every Hour)

Each row = one hour. Every member pushes a commit at the end of their hour block, so the repo always reflects working, integrable progress. Suggested branch flow: each member works on their own feature branch (feat/auth, feat/trips, feat/vehicles-ui, feat/reports-ui) and merges into dev at the hourly checkpoint; dev → main after Hour 8 sanity check.

## Hour 1 (0:00–1:00) — Setup & Scaffolding

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Init backend: Express app, folder structure, connect PostgreSQL, Prisma init + full schema.prisma (all 7 entities) | chore: backend scaffold + prisma schema |
| Member B | Draft seed script skeleton + validators folder structure; finalize ERD with Member A | chore: db seed skeleton + validators folder |
| Member C | Init frontend: Vite + React + Tailwind, React Router skeleton, page folder structure | chore: frontend scaffold (vite+tailwind+router) |
| Member D | Shared frontend utils: Axios instance with base URL/interceptors, AuthContext skeleton, base layout (Sidebar/Topbar) | chore: axios instance + auth context skeleton |

## Hour 2 (1:00–2:00) — Authentication & RBAC

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | User model migration, POST /auth/register, POST /auth/login, JWT issuance, bcrypt hashing | feat: user auth API (register/login) with JWT |
| Member B | RBAC middleware (role-based route guard), auth error handling | feat: RBAC middleware |
| Member C | Login page UI + form validation, wire to auth API, store token | feat: login page UI integrated with auth API |
| Member D | ProtectedRoute wrapper + role-based nav rendering | feat: protected routes + role-based navigation |

## Hour 3 (2:00–3:00) — Vehicle & Driver CRUD

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Vehicle model + CRUD API, registration_number uniqueness validation | feat: vehicle CRUD APIs with uniqueness validation |
| Member B | Driver model + CRUD API, license-expiry helper util | feat: driver CRUD APIs with license validations |
| Member C | Vehicle Registry UI: list + add/edit form + status badges | feat: vehicle registry UI |
| Member D | Driver Management UI: list + add/edit form + status badges | feat: driver management UI |

## Hour 4 (3:00–4:00) — Trip Management + Core Rules

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Trip model + POST /trips with validations (cargo≤capacity, driver/vehicle availability, license/suspension check) | feat: trip creation API with validation rules |
| Member B | Dispatch / Complete / Cancel endpoints with atomic status transitions | feat: trip lifecycle transitions (dispatch/complete/cancel) |
| Member C | Trip creation form UI, dropdowns filtered to Available vehicles/drivers only | feat: trip creation form UI |
| Member D | Trip list UI with status filters + dispatch/complete/cancel action buttons | feat: trip list UI with lifecycle actions |

## Hour 5 (4:00–5:00) — Maintenance + Fuel/Expense

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Maintenance API (create/close) with automatic vehicle status switch to In Shop / restore | feat: maintenance log APIs with auto status switch |
| Member B | Fuel Log & Expense APIs + per-vehicle operational cost aggregation (Fuel+Maintenance) | feat: fuel & expense APIs with cost aggregation |
| Member C | Maintenance UI: log form + active maintenance list | feat: maintenance management UI |
| Member D | Fuel & Expense entry UI: forms + logs table | feat: fuel & expense logging UI |

## Hour 6 (5:00–6:00) — Dashboard & Reports Backend

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Dashboard KPI API: active/available vehicles, in-maintenance, active/pending trips, drivers on duty, fleet utilization % | feat: dashboard KPI aggregation API |
| Member B | Reports API: fuel efficiency, fleet utilization, operational cost, ROI = (Revenue-(Maint+Fuel))/AcquisitionCost | feat: analytics/reports calculation API |
| Member C | Dashboard UI: KPI cards + filters (vehicle type / status / region) | feat: dashboard UI with KPI cards and filters |
| Member D | Reports & Analytics UI: Recharts for efficiency/utilization/cost/ROI | feat: analytics charts UI |

## Hour 7 (6:00–7:00) — Integration, Export, Polish

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | End-to-end backend integration pass; fix validation edge cases found in testing | fix: backend validation edge cases + integration fixes |
| Member B | CSV export endpoint (/reports/export/csv) + global error-handling middleware | feat: CSV export API + global error handling |
| Member C | Full frontend integration pass: loading/error states, responsive/mobile fixes | fix: responsive UI + loading/error states |
| Member D | Wire CSV export button, chart polish, empty-state handling | feat: CSV export UI integration + chart polish |

## Hour 8 (7:00–8:00) — Final Test, Seed Data, Demo Prep

| Owner | Task | Commit Message |
| --- | --- | --- |
| Member A | Seed script with realistic demo data (vehicles, drivers, users); run full workflow test from §5 | chore: seed demo data + workflow verification |
| Member B | Regression-test every business rule against the spec's Example Workflow; write brief API docs | docs: API documentation + business rule verification |
| Member C | Final UI polish pass (consistent spacing/colors); stretch: dark mode if time remains | style: UI polish and consistency pass |
| Member D | README (setup + run instructions) + demo script/slide; merge dev→main | docs: README + demo script |

# 8. Feature Priority — Build Order

Build strictly in this order. Do not start Bonus work until every Mandatory item is demoable.

## 8.1 Mandatory (Hours 1–6, hardened in Hour 7)

- Responsive web interface

- Authentication with RBAC

- CRUD for Vehicles and Drivers

- Trip Management with validations

- Automatic status transitions (trip dispatch/complete/cancel, maintenance open/close)

- Maintenance workflow

- Fuel & Expense tracking

- Dashboard with KPIs (+ filters by type/status/region)

- Charts and visual analytics (fuel efficiency, utilization, cost, ROI)

- CSV export

## 8.2 Bonus (Only if Hour 7 finishes early / Hour 8 has slack)

- PDF export (spec marks this optional)

- Email reminders for expiring driver licenses

- Vehicle document management (upload RC/insurance docs)

- Advanced search, filters, and sorting across all tables

- Dark mode

Suggested bonus owner if time remains: Member C takes Dark Mode + Search/Sort polish; Member D takes Email Reminder stub (can be a scheduled console log / mock email service, not full SMTP, given time constraints).

# 9. Expected Output / Demo Flow

By the end of Hour 8, the team should be able to run this live in front of judges (mirrors spec §5 Example Workflow):

- 1. Log in as Fleet Manager (RBAC-protected dashboard loads with KPI cards).

- 2. Register vehicle 'Van-05' (max capacity 500 kg) — appears in registry, status Available.

- 3. Register driver 'Alex' with a valid license — appears in driver list, status Available.

- 4. Create a trip with cargo weight 450 kg — system validates 450 ≤ 500 and allows creation.

- 5. Dispatch the trip — vehicle and driver status flip to On Trip automatically; both disappear from other trip-assignment dropdowns.

- 6. Complete the trip (enter final odometer + fuel consumed) — vehicle and driver return to Available.

- 7. Create a maintenance record (e.g. Oil Change) for Van-05 — vehicle status auto-switches to In Shop and disappears from dispatch pool.

- 8. Open Reports — operational cost and fuel efficiency reflect the completed trip and fuel log; fleet utilization % updates on the dashboard.

- 9. Export the report as CSV.

- 10. Attempt an invalid action live (e.g. assign a Suspended driver, or 550kg cargo on Van-05) to show validation rejecting it — proves business rules, not just happy-path UI.

# 10. Git Workflow

- Branches: main (stable, demo-ready) ← dev (integration) ← feat/* (per member, per hour).

- Each member merges their feat branch into dev at the end of every hour — this is the "hourly commit" checkpoint.

- Quick PR self-review before merge: does it break an existing endpoint/page? If yes, fix before merging.

- At Hour 8, dev → main only after the full demo flow (§9) has been run once successfully.

- Commit message convention: feat: / fix: / chore: / docs: / style: (used throughout the table in §7).

# 11. Final Pre-Demo Checklist

- All 10 Mandatory Deliverables working end-to-end

- Seed data loaded so dashboard/reports aren't empty on judge screen

- .env.example committed (no real secrets in repo)

- README has exact run commands for both /client and /server

- One team member owns the live demo narration; one owns backup/local fallback in case of network issues